# Software Engineering Capstone – Task 2: Software Product Proposal

Project Title: AI-Powered Personal Finance and Expense Tracker

Student Name: Eniafe Adebiyi

Student ID: [Your WGU ID]

Date: [Insert Date]

## A. Business Problem or Opportunity

Personal finance management remains a challenge for many individuals who lack intuitive tools that combine expense tracking with predictive analytics. Most available finance apps provide static features such as transaction logging and category summaries but offer little insight into how spending habits may evolve over time. This limitation prevents users from recognizing overspending trends early or adjusting their budgets proactively.

The proposed AI-Powered Personal Finance and Expense Tracker addresses this opportunity by giving users an intelligent, interactive, and secure web platform that records income and expenses, visualizes spending patterns, and applies predictive modeling to forecast future expenses. The software’s design emphasizes simplicity, accessibility, and financial insight, fulfilling customers’ needs for a proactive and data-driven approach to budgeting.

## B. Software Development Life Cycle (SDLC) Methodology

The project will follow the Agile methodology using Scrum practices. Agile allows incremental delivery, continuous feedback, and rapid adaptation—an ideal fit for a data-driven application that will evolve as user feedback and testing refine functionality.

### B1. Deliverables for Each SDLC Phase

| SDLC Phase | Key Deliverables |
| --- | --- |
| Planning and Requirements | Project charter, user stories, requirement specification document, technology stack decision, risk assessment. |
| Design | System architecture diagram, ERD, UI mockups, REST API schema. |
| Development | Source code (frontend React, backend Flask), configuration files, database schema, machine-learning module. |
| Testing | Unit and integration test reports, QA checklist, bug tracker log, validation report. |
| Deployment | Hosted demo, user guide, release notes. |
| Maintenance/Review | Post-deployment feedback summary, enhancement backlog, and documentation updates. |

### B2. Development Plan and Anticipated Outcomes

The project will begin with requirement gathering and system design, followed by modular development of core features—user authentication, expense management, visualization, and predictive analytics. Each sprint will last two weeks, ending with code review and testing. Anticipated outcomes include a secure, fully functional web app, analytical dashboards, predictive model, and well-documented, maintainable code.

### B3. Projected Timeline

| Milestone | Start Date | End Date | Duration | Dependencies / Resources |
| --- | --- | --- | --- | --- |
| Project Planning & Requirements | Nov 10 2026 | Nov 25 2026 | 2 weeks | Student time, laptop, IDE |
| System & UI Design | Nov 26 2026 | Dec 10 2026 | 2 weeks | Requirements approved |
| Backend Development | Dec 11 2026 | Jan 05 2026 | 3 weeks | Database ready |
| Frontend Development | Jan 25 2026 | Feb 15 2026 | 3 weeks | API endpoints |
| Integration & Testing | Feb 16 2026 | Feb 28 2026 | 2 weeks | Full codebase |
| Deployment & Documentation | Mar 01 2026 | Mar 15 2026 | 2 weeks | Test completion |

## C. Justification of Programming Environments

Languages and Frameworks:
- Frontend: React JS with Tailwind CSS for responsive, component-based UI.
- Backend: Python Flask for lightweight API integration.
- Database: PostgreSQL for reliability and complex data support.
- Analytics: scikit-learn for regression modeling.

All technologies are open-source; optional hosting may cost ~$10/month. The student will serve all roles including development, testing, and documentation.

## D. Testing Approach

### D1. Validation and Verification Methods

1. Unit Testing using pytest.
2. Integration Testing using Postman.
3. System Testing for end-to-end validation.
4. User Acceptance Testing for real-world use simulation.
5. Verification against functional requirements.

### D2. Analysis of Test Results

Test cases will be tracked with IDs, expected vs actual results, and corrective actions. Defects will be prioritized and resolved iteratively. Success metrics: 100% pass rate for core functions, ≤5% defect rate for UI, and ≥80% model accuracy.

## E. References

Pressman, R. S., & Maxim, B. R. (2020). Software Engineering: A Practitioner’s Approach (9th ed.). McGraw-Hill.
Sommerville, I. (2016). Software Engineering (10th ed.). Pearson Education.
Scikit-learn Documentation. https://scikit-learn.org

## F. Professional Communication

This report maintains a professional tone, clear structure, and precise technical explanations. It aligns with WGU’s academic and professional standards for communication and documentation.