Software Engineering Capstone – Task 2: Software Product Proposal

Project Title: AI-Powered Personal Finance and Expense Tracker

Student Name: Eniafe Adebiyi

Student ID: 012555568

Date: 12/11/2025

A. Business Problem or Opportunity

Personal finance management remains a significant challenge for many individuals who lack intuitive tools that combine expense tracking with predictive analytics. Most available finance apps provide static features such as transaction logging and category summaries but offer little insight into how spending habits may evolve over time (Pressman & Maxim, 2020). This limitation prevents users from recognizing overspending trends early or adjusting their budgets proactively.

The primary challenge customers encounter is the inability to anticipate future expenses based on historical spending patterns. Without predictive insights, users struggle to create realistic budgets, often discovering budget overruns only after they occur. Additionally, many existing solutions lack user-friendly visualizations that clearly communicate spending trends across different categories and time periods. Customers need a tool that not only tracks expenses but also forecasts future spending, identifies potential financial risks, and provides actionable recommendations for budget optimization.

The proposed AI-Powered Personal Finance and Expense Tracker addresses this opportunity by providing users with an intelligent, interactive, and secure web platform that records income and expenses, visualizes spending patterns, and applies predictive modeling to forecast future expenses. The software will fulfill customer needs by enabling proactive budget management, early identification of overspending patterns, and data-driven financial decision-making. The design emphasizes simplicity, accessibility, and actionable financial insights.

B. Software Development Life Cycle (SDLC) Methodology

The project will follow the Agile methodology using Scrum practices (Sommerville, 2016). Agile is the most appropriate methodology for this project because it enables incremental delivery of functional features, facilitates continuous user feedback, and supports rapid adaptation to changing requirements. Given that this application relies on data-driven features such as predictive analytics and visualization, an iterative approach allows for continuous refinement based on testing results and user input.

The Agile methodology aligns logically with the project's development needs in several key ways. First, the predictive modeling component requires iterative testing and tuning, which Agile's sprint-based approach naturally accommodates. Second, user interface design for financial data visualization benefits from frequent user feedback cycles, enabling adjustments to dashboard layouts and chart presentations. Third, the modular nature of the application—with distinct components for authentication, expense tracking, visualization, and prediction—maps well to Agile's feature-based development sprints. Finally, as a solo student project with a fixed timeline, Agile's emphasis on delivering working software in short iterations ensures that core functionality is prioritized and completed even if time constraints limit advanced features.

B1. Deliverables for Each SDLC Phase

The following deliverables are associated with each phase of the Agile/Scrum SDLC methodology:

Planning Phase:

- Product backlog containing prioritized user stories and features

- Sprint planning document outlining goals for each two-week sprint

- Initial system architecture diagram showing component relationships

- Database schema design document

Design Phase:

- Wireframes and mockups for user interface components

- API endpoint specifications for backend services

- Data flow diagrams illustrating information movement between components

- Security design document addressing authentication and data protection

Development Phase (Iterative Sprints):

- Working software increments delivered at the end of each sprint

- Unit tests and integration tests for developed features

- Code documentation and inline comments

- Sprint retrospective notes and burndown charts

Testing Phase:

- Comprehensive test plan document

- Test case specifications with expected results

- Test execution reports with pass/fail status

- Bug tracking log with severity classifications and resolutions

Deployment Phase:

- Deployment guide with installation instructions

- User manual and help documentation

- Final system demonstration video

- Project retrospective report

B2. Development Plan and Anticipated Outcomes

The development plan follows a structured sequence of activities aligned with Agile sprints. The project will begin with requirement gathering through user story creation and acceptance criteria definition. This will be followed by system architecture design, including database schema planning and API structure definition (Pressman & Maxim, 2020).

Development will proceed through modular sprints, each focused on specific features:

- Sprint 1-2: User authentication system and secure login functionality

- Sprint 3-4: Expense tracking interface with income and expense entry forms

- Sprint 5-6: Data visualization dashboard with interactive charts and graphs

- Sprint 7-8: Predictive analytics module using machine learning regression models

- Sprint 9-10: Integration testing, refinement, and user acceptance testing

Each sprint will last two weeks and will conclude with code review, testing, and a sprint retrospective to assess progress and adjust plans as needed.

Anticipated Outcomes from Development:

- A secure, fully functional web application with role-based access control

- Interactive analytical dashboards displaying spending trends by category and time period

- A predictive model capable of forecasting expenses with at least 80% accuracy

- Well-documented, maintainable codebase following industry best practices

- Comprehensive test coverage ensuring system reliability and data integrity

- User-friendly interface requiring minimal training for end users

B3. Projected Timeline

The projected timeline spans 20 weeks (approximately 5 months) and includes milestones, dependencies, and resource allocation for each phase of development:

Weeks 1-2: Requirements and Planning

November 12, 2025 – November 25, 2025

- Milestone: Complete product backlog and sprint plan

- Activities: User story creation, acceptance criteria definition, system architecture design

- Dependencies: None (project initiation phase)

- Resources: Student developer (requirements analysis and documentation)

Weeks 3-4: Design and Setup (Sprint 1)

November 26, 2025 – December 9, 2025

- Milestone: Complete UI mockups and database schema

- Activities: Wireframe creation, database design, development environment setup

- Dependencies: Completed requirements documentation

- Resources: Student developer (design and configuration)

Weeks 5-6: Authentication Module (Sprint 2)

December 10, 2025 – December 23, 2025

- Milestone: Working user authentication system

- Activities: User registration, login functionality, session management, password security

- Dependencies: Database schema and API framework

- Resources: Student developer (backend and frontend development)

Weeks 7-8: Expense Tracking (Sprint 3)

December 24, 2025 – January 6, 2026

- Milestone: Functional expense entry and retrieval system

- Activities: Income/expense forms, category management, CRUD operations

- Dependencies: Authentication system completed

- Resources: Student developer (full-stack development)

Weeks 9-10: Data Visualization (Sprint 4)

January 7, 2026 – January 20, 2026

- Milestone: Interactive dashboard with multiple chart types

- Activities: Chart.js integration, spending trend graphs, category breakdowns

- Dependencies: Expense data available in database

- Resources: Student developer (frontend development and data processing)

Weeks 11-12: Predictive Analytics Module (Sprint 5)

January 21, 2026 – February 3, 2026

- Milestone: Working expense prediction feature

- Activities: Data preprocessing, scikit-learn model training, prediction API endpoint

- Dependencies: Historical expense data for training

- Resources: Student developer (machine learning and backend integration)

Weeks 13-14: Model Refinement and UI Polish (Sprint 6)

February 4, 2026 – February 17, 2026

- Milestone: Optimized model with user-friendly prediction display

- Activities: Hyperparameter tuning, accuracy testing, UI/UX improvements

- Dependencies: Initial model implementation

- Resources: Student developer (testing and refinement)

Weeks 15-16: Integration and System Testing (Sprint 7)

February 18, 2026 – March 1, 2026

- Milestone: All components integrated and tested end-to-end

- Activities: Integration testing, bug fixes, security testing

- Dependencies: All feature modules completed

- Resources: Student developer (testing and debugging)

Weeks 17-18: User Acceptance Testing (Sprint 8)

March 2, 2026 – March 9, 2026

- Milestone: User feedback collected and critical issues resolved

- Activities: UAT with potential users, usability testing, feedback incorporation

- Dependencies: Stable system build

- Resources: Student developer (testing coordination) and volunteer test users

Weeks 19-20: Documentation and Deployment (Sprint 9)

March 9, 2026 – March 17, 2026

- Milestone: Deployed application with complete documentation

- Activities: User manual creation, deployment guide, final demonstration video

- Dependencies: Testing completed and bugs resolved

- Resources: Student developer (documentation and deployment)

C. Justification of Programming Environments

The following programming languages, frameworks, and tools have been selected based on their suitability for the project requirements, development efficiency, and alignment with industry best practices:

Frontend: React JS with Tailwind CSS

React JS is selected for the frontend because it provides a component-based architecture that promotes code reusability and maintainability. React's virtual DOM ensures efficient rendering of dynamic financial data, which is critical for responsive dashboard updates. Tailwind CSS complements React by offering utility-first styling that accelerates UI development and ensures consistent design across components. Together, these technologies enable rapid prototyping and iteration, which aligns with Agile development principles.

Backend: Python Flask

Python Flask is chosen for the backend due to its lightweight nature and flexibility in building RESTful APIs. Flask's minimalist design allows for rapid development without unnecessary overhead, making it ideal for a solo developer project with a fixed timeline. Python's extensive ecosystem of libraries, particularly for data processing and machine learning, ensures seamless integration with the predictive analytics component. Flask's straightforward routing and request handling also simplify API development and testing.

Database: PostgreSQL

PostgreSQL is selected for data storage because it offers robust support for complex queries, ACID compliance for transaction integrity, and excellent scalability for growing datasets. Unlike NoSQL alternatives, PostgreSQL's relational model is well-suited for financial data that requires structured relationships between users, transactions, and categories. Its strong data integrity features ensure accurate expense tracking and reliable historical data for predictive modeling. Additionally, PostgreSQL is open-source and widely supported across hosting platforms.

Analytics: Scikit-learn

Scikit-learn is the chosen machine learning library because it provides accessible, well-documented regression algorithms suitable for expense forecasting (Scikit-learn, n.d.). Its linear regression and polynomial regression models can effectively capture spending trends based on historical data. Scikit-learn integrates seamlessly with Python and Flask, enabling straightforward model training, evaluation, and deployment within the application architecture. The library's extensive preprocessing and validation tools also support robust model development.

Development Tools and Cost

All selected technologies are open-source, eliminating licensing costs and ensuring long-term sustainability. Version control will be managed using Git and GitHub for code repository hosting. Optional cloud hosting on platforms such as Heroku or DigitalOcean may cost approximately $10 per month for deployment. The student will serve all project roles, including software development, testing, and documentation, ensuring full ownership and accountability throughout the development lifecycle.

D. Testing Approach

D1. Methods for Validation and Verification

The testing approach incorporates multiple validation and verification methods to ensure the software meets both functional requirements and quality standards (Sommerville, 2016). Each method serves a specific purpose in confirming system correctness:

1. Unit Testing using pytest

Validation Purpose: Confirms that individual functions and components operate correctly in isolation.

Verification Purpose: Ensures code logic matches design specifications for each module (e.g., expense calculation functions, user authentication methods).

Justification: Unit tests catch bugs early in development, reduce debugging time, and provide confidence when refactoring code. By testing each function independently, developers can verify that the implementation correctly fulfills its intended purpose before integration.

2. Integration Testing using Postman

Validation Purpose: Validates that different system components (frontend, backend, database) work together correctly.

Verification Purpose: Verifies that API endpoints return expected data formats and status codes when components interact.

Justification: Integration testing identifies interface issues, data flow problems, and communication errors between modules. Postman enables systematic API testing with automated test suites, ensuring reliable data exchange between the React frontend and Flask backend.

3. System Testing for End-to-End Validation

Validation Purpose: Validates that the complete system satisfies user requirements and business objectives.

Verification Purpose: Verifies that all integrated components function together as a cohesive application meeting specified performance criteria.

Justification: System testing evaluates the application in a production-like environment, identifying issues that only emerge when all components operate together. This includes testing complete user workflows from login through expense entry to report generation.

4. User Acceptance Testing (UAT) for Real-World Simulation

Validation Purpose: Validates that the software meets end-user expectations and is fit for its intended purpose.

Verification Purpose: Verifies that acceptance criteria defined in user stories are satisfied.

Justification: UAT provides real-world feedback from potential users, uncovering usability issues and feature gaps that technical testing may miss. By involving actual users in testing scenarios, the project ensures the final product delivers practical value.

5. Verification Against Functional Requirements

Validation Purpose: Validates that delivered features align with the original project scope and objectives.

Verification Purpose: Verifies traceability between requirements, design documents, and implemented features.

Justification: Requirements verification ensures the project stays aligned with its stated goals and that no critical functionality is overlooked. This systematic check confirms that all planned features have been implemented and tested according to specifications.

D2. Analysis of Test Results

Test results will be systematically analyzed using a structured process to identify defects, assess quality, and guide corrective actions. The analysis process includes the following components:

Test Case Tracking and Documentation

Each test case will be assigned a unique identifier (e.g., TC-001, TC-002) and will include the following information:

- Test objective and scope

- Preconditions and test data requirements

- Step-by-step execution procedures

- Expected results as defined by requirements

- Actual results observed during test execution

- Pass/fail status determination

- Defect references for failed tests

Defect Classification and Prioritization

Identified defects will be logged with severity classifications:

- Critical: System crashes, data loss, security vulnerabilities (immediate resolution required)

- High: Major functionality broken, blocking user workflows (resolution within current sprint)

- Medium: Feature partially functional, workarounds available (resolution in next sprint)

- Low: Minor UI issues, cosmetic problems (resolution as time permits)

Iterative Resolution Process

Defects will be addressed iteratively following Agile practices:

1. Root cause analysis to identify why the defect occurred

2. Corrective action implementation with code changes

3. Regression testing to ensure fixes do not introduce new issues

4. Verification that the original test case now passes

5. Documentation of resolution steps for future reference

Success Metrics and Quality Gates

The analysis will measure quality against predefined success criteria:

- Core functionality: 100% pass rate for all critical user workflows (login, expense entry, data retrieval)

- User interface: ≤5% defect rate for UI components, ensuring professional appearance and usability

- Predictive model: ≥80% accuracy in expense forecasting, validated against historical test data

- Performance: Response times under 2 seconds for standard operations

- Security: Zero high-severity vulnerabilities in authentication and data protection

Reporting and Continuous Improvement

Test results will be summarized in sprint retrospectives, identifying patterns in defects and opportunities for process improvement. Trends such as recurring error types or components with high defect rates will inform refinements to development practices. The analysis ensures that testing efforts directly contribute to delivering a reliable, high-quality software product.

E. References

Pressman, R. S., & Maxim, B. R. (2020). Software engineering: A practitioner's approach (9th ed.). McGraw-Hill Education.

Scikit-learn. (n.d.). Scikit-learn: Machine learning in Python. Retrieved November 28, 2024, from https://scikit-learn.org

Sommerville, I. (2016). Software engineering (10th ed.). Pearson Education.

F. Professional Communication

This report maintains a professional tone, clear structure, and precise technical explanations throughout all sections. It demonstrates adherence to academic writing standards through proper citation of sources, logical organization of content, and thorough development of ideas. The document aligns with WGU's academic and professional standards for communication and documentation, ensuring clarity, completeness, and technical accuracy.